Final Project Proposal: RustBlog

Submission Deadline: 3rd April 2026

1. Team Building/Conflict Resolution

Our team consists of members with diverse technical backgrounds. To ensure effective collaboration, we will:

- Establish clear communication channels (Discord/Teams for daily updates)

- Define individual responsibilities and deadlines at the start of each sprint

- Hold weekly team meetings to review progress and address blockers

- Use pair programming for complex features to share knowledge

Conflict Resolution Strategy:

- Identify issues early through daily stand-ups

- Open discussion first; escalate to team lead if unresolved

- Document decisions in meeting minutes for transparency

2. Skills and Project Type

Project Type: Web Development / Computing

Technology Stack:

- Backend: Rust (Actix-Web framework)

- Database: SQLite with r2d2 connection pooling

- Cache: Valkey/Redis (optional) with local cache fallback

- Authentication: JWT with Argon2 password hashing

- Encryption: ECC (Elliptic Curve Cryptography) for data security

Required Skills:

- Rust programming (systems-level, memory-safe)

- Web development (HTTP/1.1, HTTP/2, TLS)

- Database design and optimization

- Template rendering (Tera templating engine)

3. Group Mission Statement and Contract

"It is the Mission of Team RustBlog to develop a high-performance, memory-efficient blog system using Rust that provides reliable content management, dynamic routing, and secure user authentication. Our knowledgeable and dedicated team will deliver a production-ready system that demonstrates excellence in systems programming and web development."

Team Contract:

- All team members will contribute fairly and consistently

- Meetings will be attended punctually; notify team if unavailable

- Code must be documented and reviewed before merging

- Disagreements will be resolved through respectful discussion

- Git commit messages must be clear and descriptive

4. Project Outline

RustBlog is a modern blog system built entirely in Rust, designed for high performance and minimal resource consumption. The system provides:

- Article management with Markdown support and version history

- Dynamic routing engine supporting runtime route updates

- Music library management with metadata extraction

- User authentication with JWT and role-based access control

- File upload and media management

- GeoIP-based visitor analytics

- Comment system with moderation

- Chinese text summarization using TextRank algorithm

5. Team Member Roles and Responsibilities

Team Member 1 (Student ID: [ID1])

- Major: Developer/Programmer

- Minor: Systems Analyst

- Responsibilities: Backend API development, database schema design

Team Member 2 (Student ID: [ID2])

- Major: Project Manager

- Minor: Business Analyst

- Responsibilities: Project planning, progress tracking, stakeholder communication

Team Member 3 (Student ID: [ID3])

- Major: Developer/Programmer

- Minor: Researcher

- Responsibilities: Frontend templates, security implementation, performance optimization

6. Project Aims and Scope

Project Aim:

To design and implement a production-ready blog system using Rust that demonstrates high performance, memory safety, and modern web development practices.

Scope (Five Ws):

Who: Individual bloggers, content creators, and small organizations needing a lightweight, self-hosted blog solution.

What: A full-featured blog platform with article management, media support, dynamic routing, and analytics.

Why: To provide an alternative to resource-heavy CMS platforms, optimized for low-resource environments (2GB RAM VPS).

When: Development phase: Semester 2. Long-term: ongoing maintenance and feature enhancements.

Where: Linux/macOS/Windows servers; can be deployed on cloud VPS or edge computing devices.

7. Methodology/Approach

Selected Approach: Agile (Scrum)

We have chosen Agile methodology for the following reasons:

- Iterative development allows for continuous integration and testing of Rust code

- Regular sprints (2 weeks) enable early feedback and adaptation

- Flexible to incorporate new requirements discovered during development

- Well-suited for small team collaboration with clear roles

Design Patterns:

- Repository Pattern: Database access abstraction

- Dependency Injection: Application state management

- Service Layer: Business logic encapsulation

- Middleware Pattern: Cross-cutting concerns (auth, logging, compression)

8. Project Risks

Risk Assessment Table:

| Risk | Likelihood | Impact | Severity | Mitigation |
| --- | --- | --- | --- | --- |
| Rust learning curve | Medium | High | High | Pair programming, code reviews |
| Scope creep | Medium | Medium | Medium | Strict sprint planning, MoSCoW prioritization |
| Team member availability | Low | High | Medium | Cross-training, documentation |
| Performance optimization | Medium | Medium | Medium | Early profiling, benchmarking |
| Security vulnerabilities | Low | High | Medium | Code audits, dependency scanning |

9. Meetings

Meeting Schedule:

- Weekly team meeting: [Day] at [Time] via [Platform]

- Sprint planning: Bi-weekly [Day] at [Time]

- Daily stand-ups: Brief check-ins via chat (as needed)

Meeting Minutes Template:

- Date: _______________

- Attendees: _______________

- Agenda: _______________

- Discussion Points: _______________

- Decisions Made: _______________

- Action Items: _______________

- Next Meeting: _______________

10. System Architecture Summary

Core Modules:

- handlers/ - HTTP request handlers (API + Page)

- services/ - Business logic layer

- db/ - Database models and repositories

- cache/ - Multi-level caching (Valkey + Local)

- routes/ - Route configuration

- middleware/ - Auth, logging, rate limiting

Key Features:

- Dynamic routing with hot-reload capability

- Markdown article management with version history

- Music library with audio metadata extraction

- ECC encryption for sensitive data

- Chinese text summarization (TextRank)

- GeoIP visitor analytics

- Multiple memory allocators (jemalloc, mimalloc, tcmalloc)

- Performance profiling with flamegraphs

End of Project Proposal