## 8. Project Risks

### Risk Assessment Overview

A comprehensive risk assessment is essential for ensuring project success. The following risks have been identified and evaluated based on their likelihood, impact, and proposed mitigation strategies.

### Risk Register

| Risk ID | Risk Description | Category | Likelihood | Impact | Severity | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Rust Learning Curve – Team members unfamiliar with Rust's ownership model, borrow checker, and lifetime annotations may face significant learning overhead | Technical | Medium | High | High | Pair programming sessions, Rust book exercises, code reviews, mentorship from experienced members | All Developers |
| R-02 | Scope Creep – Additional features may be requested during development (e.g., additional encryption algorithms, API integrations) | Scope | Medium | Medium | Medium | Strict sprint planning, MoSCoW prioritization, change control process, clear scope boundary definition | Project Manager |
| R-03 | Team Member Availability – Members may have conflicting schedules, exams, or personal commitments affecting participation | Resource | Medium | High | High | Cross-training, documentation of all work, backup assignments, flexible meeting times | Project Manager |
| R-04 | Database Performance Issues – SQLite may become a bottleneck under high traffic or complex queries | Technical | Low | Medium | Low | Query optimization, indexing strategy, connection pooling, consider alternative databases if needed | Database Lead |
| R-05 | Security Vulnerabilities – Potential SQL injection, XSS, or authentication bypass vulnerabilities | Security | Low | High | Medium | Code security audits, parameterized queries (already implemented), input validation, dependency scanning | Security Analyst |
| R-06 | Performance Optimization Failure – Inability to achieve target memory usage (<80MB) or response time goals | Technical | Medium | Medium | Medium | Early and regular profiling using pprof, benchmark-driven development, multiple memory allocator options (jemalloc/mimalloc/tcmalloc) | Performance Lead |
| R-07 | Third-Party Library Dependencies – Crate version conflicts, deprecated APIs, or abandoned libraries | Technical | Low | Medium | Low | Careful crate selection, pin versions in Cargo.toml, maintain compatibility matrix, have backup alternatives | All Developers |
| R-08 | Template Rendering Complexity – Tera templating may not meet all frontend requirements | Technical | Low | Low | Low | Prototype frontend components early, consider alternative templating engines, use component-based design | Frontend Developer |
| R-09 | Integration Failures – Redis/Valkey caching, GeoIP, or music metadata extraction may not integrate smoothly | Technical | Medium | Low | Low | Early integration testing, graceful degradation design, local cache fallback | Backend Developers |
| R-10 | Documentation Quality – Incomplete or outdated documentation affecting maintenance | Process | Medium | Medium | Medium | Inline documentation standards, rustdoc for public APIs, maintain README and API docs | All Developers |
| R-11 | Build/Release Issues – Cross-platform compilation issues, TLS certificates, or deployment configuration problems | Technical | Low | Medium | Low | CI/CD pipeline testing, containerization, comprehensive deployment guide | DevOps Lead |
| R-12 | Stakeholder Expectation Mismatch – Deliverables may not meet tutor/client expectations | Communication | Low | High | Medium | Regular progress demos, early feedback collection, clear requirements documentation | Project Manager |

### Risk Severity Matrix

|  | **Impact (Low)** | **Impact (Medium)** | **Impact (High)** |
| --- | --- | --- | --- |
| Likelihood (High) | R‑08 (Low) | R‑02 (Medium) | R‑01, R‑03 (High) |
| Likelihood (Medium) | R‑09 (Low) | R‑06, R‑10 (Medium) | – |
| Likelihood (Low) | R‑07, R‑11 (Low) | R‑04, R‑05, R‑12 (Medium) | – |

High‑priority risks requiring immediate attention: R‑01, R‑03

### High‑Priority Risks Detail

#### R‑01: Rust Learning Curve

Detailed Mitigation Plan:

1. Week 1‑2: Mandatory completion of “The Rust Programming Language” book chapters 1‑10.

2. Week 3+: Pair programming on core modules with experienced members.

3. Weekly: Code review sessions focusing on Rust idioms and best practices.

4. Resources: rust‑lang.org/book, Rust By Example, exercism.io Rust track.

#### R‑03: Team Member Availability

Detailed Mitigation Plan:

1. Documentation: All code must include comprehensive comments.

2. Knowledge Sharing: Weekly “show and tell” sessions for each feature.

3. Flexible Roles: Team members trained on multiple modules.

4. Communication: Use asynchronous tools (Discord/Teams) for updates.

### Monitoring and Review

- Weekly Risk Review: Assess risk status during team meetings.

- Sprint Retrospective: Update risk register based on sprint outcomes.

- Trigger‑Based Review: Immediate review when significant changes occur.

### Contingency Plans

| Risk Trigger | Contingency Action |
| --- | --- |
| Rust learning takes >2 weeks longer than planned | Extend sprint, reduce initial feature scope |
| Team member becomes unavailable for >1 week | Redistribute tasks, prioritize critical path items |
| Performance targets not met by mid‑project | Engage performance optimization sprint, consult Rust community |
| Security vulnerability discovered | Emergency patch process, security audit |

Note: This risk assessment is a living document and should be updated throughout the project lifecycle. All team members are responsible for identifying and reporting new risks as they emerge.